# AI-Augmented Agile Delivery at DCFS

1. Guiding Principles for the Copilot Rollout

Before introducing the tool across the ART, we will establish guardrails:

AI as an Accelerator, not a Developer

Since you don’t want AI generating code:

Use Copilot for:

- Documentation

- Test generation

- Analysis

- Refactoring suggestions

- Requirements clarification

- Knowledge retrieval

Avoid:

- Autonomous coding

- AI-generated production code commits

Pilot → Measure → Scale

Introduce Copilot to a select number of consultants spanning multiple roles such as solution architects, developers, BAs and testers for 1 Program Increment (PI).

Goals:

- Identify real productivity gains

- Develop best practices

- Produce training artifacts for the ART

Measure Outcomes (Required for the 5% Goal)

Measure before/after on the pilot team.

Metrics that work well in SAFe:

Developer Metrics

- Cycle time (how long it takes for a developer to complete a user story from start to finish)

- Escape defect rate (defect count found in UAT)

BA Metrics

- Story readiness

- Time to produce acceptance criteria

- Clarification requests during sprint

ART Metrics

- Predictability measure

- Feature lead time

2. Recommended Rollout Plan

Phase 1 — Preparation (4–6 weeks before pilot)

Step 1: Establish AI Governance

Define rules such as:

- No sensitive DCFS data in prompts

- AI-generated content must be reviewed

- Copilot used for analysis and assistance only

Deliverable:
AI Usage Playbook

Step 2: Identify Pilot Team

Pick a team that:

- Is technically mature

- Has strong leadership

- Has a cooperative PO / BA / dev relationship

Avoid:

- The most complex or unstable team.

Step 3: Select Initial Use Cases

Focus on 3–4 high-value productivity use cases.

Example:

| Role | Copilot Use Case |
| --- | --- |
| Tester | Test generation from user story acceptance criteria |
| Developer | Documentation generation |
| Developer | Code explanation |
| BA | User story quality assessment and refinement |
| BA | Acceptance criteria generation |

Step 4: Baseline Productivity Metrics

Capture metrics from the last 2 sprints.

Example:

- Story cycle time

- Avg story points per sprint

- Defects per story

- BA prep time for refinement

3. Pilot Execution (1 PI)

Introduce Copilot to select team members across product teams.

Week 1

Training

Topics:

- Responsible AI use

- Prompt engineering

- Approved use cases

Weeks 2–10

Active use during sprints.

Run weekly check-ins:

Ask:

- What tasks did Copilot help with?

- Where did it fail?

- Did it save time?

End of PI

Produce:

AI Pilot Report

Include:

- Productivity impact

- Best practices

- Adoption challenges

- Scaling plan

4. High-Value Uses for Developers (Without Coding)

Developers gain huge productivity improvements even without code generation.

Code Explanation

Developers paste complex code and ask Copilot:

"Explain this class and identify potential bugs."

Benefits:

- Faster onboarding

- Faster debugging

Unit Test Suggestions

Example prompt:

"Generate test scenarios for this method."

Developers still write the code but gain:

- Test ideas

- Edge cases

Often saves 10–20% time.

Technical Documentation

Copilot can convert code into documentation.

Example:

"Write technical documentation for this module."

Benefits:

- Saves hours per sprint

Refactoring Suggestions

Example prompt:

"Suggest ways to simplify this method."

Developers still implement changes themselves.

5. High-Value Uses for Business Analysts

This is where Copilot is often underutilized.

BAs can see huge productivity gains.

User Story Drafting

Prompt example:

"Write a SAFe user story for updating a client case record in Dynamics 365."

Output:

- Story

- Acceptance criteria

- edge cases

BA edits → done.

Acceptance Criteria Generation

Example prompt:

"Generate Gherkin acceptance criteria for this requirement."

This produces:

Given

When

Then

which improves testability.

Requirement Summarization

Example:

"Summarize this 15-page policy into requirements."

Very useful in government modernization projects.

Impact Analysis

BAs can paste a requirement and ask:

"What system components might be impacted?"

Helps with:

- dependency identification

- architecture awareness

Refinement Preparation

Copilot can create:

- refinement questions

- edge cases

- missing rules

Example prompt:

"What questions should developers ask about this requirement?"

9. Example Timeline

| Month | Activity |
| --- | --- |
| Month 1 | Governance + metrics baseline |
| Month 2 | Pilot team training |
| Month 3 | Pilot PI |
| Month 4 | Evaluate results |
| Month 5 | ART-wide rollout |