## Slide 1
AI-Augmented Agile Delivery
Framework for DCFS Illinois Connect
Prepared for: Jim Daugherty, CIO — DCFS / DeWitt Presented by: Vinay Lagisetty & Emil "Romi" Kovacs Krasan Consulting Services April 13, 2026
CONFIDENTIAL — KRASAN INTERNAL + DCFS LEADERSHIP

## Slide 2
Agenda
# | Topic
1 | Illinois Connect — The Opportunity
2 | The Framework — Krasan's Approach
3 | Where We Are — Govern, Baseline & Design
4 | Train, Pilot & Measure
5 | Playbook & Scale
6 | Discussion & Next Steps
Supporting detail — Capability map, measurement, timeline, and asks are in the appendix for reference.
2 / 8

## Slide 3
Illinois Connect — The Opportunity
The Program
Illinois Connect is migrating three legacy systems — SACWIS, CYCIS, and MARS — to a unified CCWIS platform on Microsoft Dynamics 365. Across 12 SAFe product teams and 160+ Krasan consultants, this ART is delivering critical capabilities for DCFS.
Why AI, Why Now
• AI is becoming standard for high-performing delivery teams
• The State has already invested in GitHub Copilot and Atlassian Rovo
• Teams are delivering well — AI builds on a strong foundation
• Krasan is developing a structured AI transformation framework — designed for engagements like ILC
Objective: Apply AI to SAFe delivery processes — pilot with select teams, measure the impact, scale what works.
Amplify, Don't Replace
• Same people, better tools
• No workforce reduction
• AI assists, human decides
Measure, Don't Guess
• Baseline first, then compare
• Select up to 8 KPIs that matter
• Before/after with control group
Pilot, Then Scale
• Start with 2 teams
• Select targeted SDLC processes
• Scale what works
3 / 8

## Slide 4
The Framework — Krasan's Approach
This is the framework Krasan is building for ILC — structured to work within government guardrails while delivering measurable results.
Govern
→
Baseline
→
Design
→
Train
→
Pilot
→
Measure
→
Playbook
→
Scale
PHASE | WHAT HAPPENS (illustrative) | DELIVERABLE
Govern | Align with DoIT AI Policy, define guardrails, confirm tool access | AI Usage Playbook, Compliance Map
Baseline | Capture current velocity, quality, and cycle time from JIRA (last 3 sprints) | Baseline Metrics Report
Design | Map current → AI-augmented state for SDLC processes; define tools and methods per role | Process Design Docs, Role-Based Playbooks, Training Plan
Train | Role-specific training: responsible AI use, prompt engineering, approved SDLC processes | Training Materials (per role)
Pilot | 2 teams use AI tools for 1 full PI; remaining teams are control group | Weekly Check-in Reports
Measure | Continuous metrics collection; compare pilot vs baseline vs control | Pilot Results Report
Playbook | Codify what worked into role-based playbooks (BA, Tester, Dev, Scrum Master) — living documents, updated continuously | Ongoing
Scale | Roll out to all 12 teams based on proven results | ART-Wide Rollout Plan
4 / 8

## Slide 5
Where We Are — Govern, Baseline & Design
Govern
→
Baseline
→
Design
→
Train
→
Pilot
→
Measure
→
Playbook
→
Scale
Govern
• Review DoIT AI Policy — all 12 sections mapped
• Define data guardrails (no case data, no PII in any AI tool)
• Confirm approved tools & licensing status
• Align on constraints: no autonomous code, SDLC only
Deliverable: AI Usage Playbook & Compliance Map
Baseline
• Capture current metrics from JIRA (last 3 sprints)
• Establish baseline per team — before AI is introduced
• Identify 2 pilot teams and control group
• Distribute team health survey
Deliverable: Baseline Metrics Report
Design / Develop
• Map current state → AI-augmented state for each SDLC process
• Define AI-augmented SDLC processes per role
• Select tools & methods for each process
• Build training materials from process designs
Deliverable: Process Design Docs, Role-Based Playbooks & Training Plan
This is where your input is critical — which processes matter most, what data is available, and which teams are right for the pilot.
5 / 8

## Slide 6
Train, Pilot & Measure
Govern
→
Baseline
→
Design
→
Train
→
Pilot
→
Measure
→
Playbook
→
Scale
Train
• Everyone gets:
• DoIT AI Policy compliance
• Data guardrails & boundaries
• What success looks like & how we measure it
• Role-specific:
• BAs — story quality, AC generation
• Testers — test script generation
• Devs — code review, documentation
• Scrum Masters — sprint insights, metrics
Deliverable: Training Completion Report (per role)
Pilot
• 2 teams with AI tools & training
• Remaining teams as control group
• Learn and iterate — weekly check-ins to adjust what's working
• Not a "set and forget" — continuous learning cycle
Deliverable: Weekly Check-in Reports
Measure
• Pre & post comparison against baseline
• Pilot teams vs control teams
• Up to 8 KPIs tied to specific SDLC processes
• Team health survey (before & after)
• Lessons learned & improvements for next phase
Deliverable: Pilot Results Report, Lessons Learned & Scale Recommendation
6 / 8

## Slide 7
Playbook & Scale
Govern
→
Baseline
→
Design
→
Train
→
Pilot
→
Measure
→
Playbook
→
Scale
Playbook
Living documents — started during Design, refined through Pilot, finalized at Scale:
• BA Playbook — story writing, AC generation, refinement
• Tester Playbook — test script generation, edge cases
• Developer Playbook — code review, documentation
• Scrum Master Playbook — sprint insights, metrics
Each playbook includes:
• What works, what doesn't
• Prompts & processes that proved effective
• Guardrails & compliance reminders
• Lessons learned from pilot
Deliverable: Finalized Playbooks (updated with pilot lessons learned)
Scale
Expand from pilot to all 12 teams — based on proven results, not assumptions.
• Go/no-go decision based on pilot data
• Pilot team members become AI champions for their ART
• Phased rollout — not all 12 at once
• Continuous measurement continues at ART level
• Playbooks updated as more teams adopt
Deliverable: ART-Wide Rollout Plan
7 / 8

## Slide 8
Discussion & Next Steps
What we showed:
Our intent — a framework we're building for ILC
What we need:
Your expectations, priorities, and feedback
What does success look like to you?
What AI tools do we have access to right now?
What should we focus on first?
What concerns do you have?
CONFIDENTIAL — KRASAN CONSULTING SERVICES