|  | State of Illinois Department of Children and Family Services IllinoisConnect Project |
| --- | --- |

Pilot Governance Charter
DCFS ILC AI Rollout

Work Product

VERSION 0.3 DRAFT

Status: Draft

Date: April 28, 2026

###### Document Information

| Document Name | Pilot Governance Charter — DCFS ILC AI Rollout |
| --- | --- |
| Project Name | DCFS ILC AI Rollout — Pilot Phase |
| Client | State of Illinois — Department of Children and Family Services |
| Document Author | Krasan Consulting Services |
| Document Version | 0.3 DRAFT |
| Document Status | Draft |
| Date Released | April 28, 2026 |

The master copy of this document is available in the Project Folder at the <Enter Link in Teams for final Document>

Hard copies are for information purposes only and are not subject to document control.

###### Document Edit History

| Document Version | 0.3 DRAFT | Author | Modification |
| --- | --- | --- | --- |
| 0.1 | 2026-04-23 | Vinay Lagisetty (Krasan) | Initial draft for internal review |
| 0.2 | 2026-04-27 | Vinay Lagisetty (Krasan) | DCFS Work Product template applied; formatting refresh |
| 0.3 | 2026-04-28 | Vinay Lagisetty (Krasan) | Minor changes 3.6 Escalation Path |

###### Document Review History

| Date | Reviewer/Approver | Organization/Title | Comments |
| --- | --- | --- | --- |
| 2026-04-24 | Jeffrey Lobo | Krasan / DCFS | Reviewed; noted document length; |
| 2026-04-28 | Emil Romulus Kovacs / Jeffrey Lobo | Krasan / DCFS | Reviewed; |

Table of Contents

1.	Purpose	5

1.1	Scope	5

1.2	Key Terms	5

2.	References and Documentation	7

3.	Document Content	8

3.1	Governance Team Composition	8

3.2	Meeting Cadence	8

3.3	Weekly Meeting Agenda	8

3.3.1	Metrics dashboard (10 min)	8

3.3.2	AI output quality spot check (10 min)	9

3.3.3	Risks and blockers (10 min)	9

3.3.4	Change requests (5 min)	9

3.3.5	Compliance check (5 min)	9

3.3.6	Action items and next week (5 min)	9

3.4	Decisions in Scope for Pilot Governance	9

3.5	What We Track - Artifacts and Metrics	10

3.6	Escalation Path	10

3.7	Sign-off	11

4.	Appendix A: Glossary of Terms and Acronyms	12

# Purpose

This charter defines how pilot governance operates for the DCFS ILC AI Rollout pilot phase: who meets, when, what is reviewed, what gets decided, what is tracked, and what artifacts are produced. It is the working rulebook for the pilot phase (Sprints PI 26.2.1 through PI 26.2.5).

Phase B (the full DCFS AI Governance Team for scale beyond the pilot) has a separate charter that will be defined when that team is seated.

## Scope

In scope for pilot governance:

Pilot team: Intact (one team, five roles - Tester, Solution Architect, Business Analyst, Developer, Testing Services Lead)

Authorized tools: GitHub Copilot, Atlassian Rovo, Microsoft 365 Copilot, Dynamics 365 Copilot (subject to confirmation)

Activities: AI-assisted story writing, acceptance criteria, test generation, code explanation and refactoring, documentation, configuration

Boundaries: SDLC acceleration only - no business logic, domain, or workflow changes

Compliance envelope: DoIT AI Policy (April 1, 2025), NIST AI RMF 1.0, DCFS data regulations (CANTS, CCWIS, FERPA, HIPAA)

Out of scope for pilot governance:

Scaling decisions (require Phase B - full DCFS AI Governance Team)

New tools beyond the four authorized

Changes to agency-level AI policy

Anything touching DCFS case data, PII, or protected state data

## Key Terms

See Appendix A for the full glossary. Key terms used throughout this document:

| Term | Description |
| --- | --- |
| Pilot Governance Lead | DCFS designee who chairs the weekly Pilot Governance meeting and owns in-scope pilot decisions |
| AI Transformation Lead | Krasan role responsible for pilot operations, metrics collection, risk register, and team coordination |
| HITL | Human-In-The-Loop - every AI-generated artifact is reviewed and accepted by a qualified human before use |
| Phase B | Full DCFS AI Governance Team seated for scale beyond the pilot - not in scope for this charter |

# References and Documentation

The documents referenced below form the compliance and methodological envelope for the pilot and are inputs into this Pilot Governance Charter.

| Reference | Purpose |
| --- | --- |
| Illinois DoIT Artificial Intelligence Policy (April 1, 2025) | State-level AI policy - consent, disclosure, monitoring, 30-day advance notice (section 5f), prohibited uses |
| NIST AI Risk Management Framework 1.0 (AI RMF) | GOVERN / MAP / MEASURE / MANAGE functions - governance structure and operational controls |
| DCFS Data Regulations (CANTS, CCWIS, FERPA, HIPAA) | Data handling boundaries - inform prohibited-content rules in prompts and AI outputs |
| DoIT 30-Day Notice - Pilot (vendor-submitted) | Advance notice per DoIT AI Policy section 5f; submitted before pilot kickoff |
| Pilot Metrics by Role - Working Document | Per-role candidate metric set; separate deliverable under /deliverables/metrics/ |

# Document Content

## Governance Team Composition

Recommended minimum viable team composition: 3 DCFS voting seats, plus 2 vendor roles attending as non-voting / ex officio advisors:

| Role | Name | Status |
| --- | --- | --- |
| Pilot Governance Lead | DCFS designee | TBD (pending confirmation) |
| Executive Sponsor | DCFS CIO | Confirmed |
| Security and Privacy Lead (combined for pilot) | DCFS designee | TBD |
| AI Transformation Lead - attending as non-voting / ex officio advisors: | Krasan | Confirmed |
| Engagement Director - attending as non-voting / ex officio advisors: | Krasan | Confirmed |

DoIT participates as external policy liaison, not as a team member. Compliance reports are sent to DoIT per the Illinois DoIT AI Policy Section 4.

## Meeting Cadence

| Meeting | Frequency | Duration | Purpose |
| --- | --- | --- | --- |
| Pilot Governance Weekly | TBD (weekly) | 45 min | Review pilot progress, approve changes, clear blockers |
| Incident response | As needed | 30 min | Safety or compliance incidents - triggered by Pilot Governance Lead |
| Mid-pilot checkpoint | ~mid-pilot | 60 min | Assess pilot health against targets; adjust if needed |
| Pilot closeout | ~pilot end (see project-level schedule) | 60 min | Present results and draft playbooks to Phase B team once seated |

## Weekly Meeting Agenda

Each weekly Pilot Governance meeting covers the following six items in order. Target times shown in parentheses. The agenda operationalizes the four NIST AI RMF functions (GOVERN, MAP, MEASURE, MANAGE) in a single forty-five-minute meeting. The metrics dashboard runs bi-weekly; all other items run every meeting.

### Metrics dashboard (10 min)

Bi-weekly delta on active baseline metrics

Flag any metric trending wrong direction (greater than 10 percent decline from baseline)

No deep-dive - that is for the mid-pilot checkpoint

### AI output quality spot check (10 min)

Sample three to five AI-assisted artifacts from the week (one story, one test, one doc, one code snippet)

Check: HITL review happened? Quality acceptable? Any drift from guardrails?

Record findings in the Spot Check Log

### Risks and blockers (10 min)

Review risk register changes since last week

New risks flagged by pilot team or AI Transformation Lead

Action owners and due dates for any mitigation

### Change requests (5 min)

Any pilot team request for: new tool, guardrail adjustment, scope expansion, training tweak

Approve, defer, or deny in the meeting - do not carry over

Log in the Change Request Register

### Compliance check (5 min)

DoIT AI Policy compliance status - any gap surfaced this week?

Explicit check for prompt-drift incidents: PII, case data, CANTS or CCWIS references, or out-of-scope content in prompts or AI output

Audit-trail spot check (Jira transitions and GitHub PR history)

Bias and fairness spot check - flag any pattern worth reviewing

### Action items and next week (5 min)

Confirm owner and due date for anything new

Preview next week (training schedule, sprint boundaries, vendor arrivals)

## Decisions in Scope for Pilot Governance

| Decision | Authority |
| --- | --- |
| Approve pilot-scope changes | Pilot Governance Lead (requires CIO for scope expansion) |
| Approve tool access additions within the authorized set | Pilot Governance Lead |
| Approve guardrail adjustments | Pilot Governance Lead (log reason and impact) |
| Approve training content changes | Pilot Governance Lead and AI Transformation Lead |
| Halt pilot on safety or compliance concerns | Pilot Governance Lead (notify CIO within 24 hr) |
| Extend pilot timeline | CIO only (Pilot Governance Lead recommends) |
| Add a new tool outside the authorized set | CIO only (requires DoIT 30-day notice) |
| Approve a different pilot team or roles | CIO only |

## What We Track - Artifacts and Metrics

Metrics: TBD. The final metric set will be locked at the Develop stage of the pilot, prior to Sprint 1kickoff. The complete metric specification is maintained as a separate working document — see References (§2): Pilot Metrics by Role - Working Document.

Measurement philosophy: tangible outputs, not story points. Before-and-after pilot vs. baseline and control teams.

AI tool usage data is read directly from tool admin dashboards (GitHub Copilot, Atlassian Rovo, Microsoft 365 Copilot, Dynamics 365 Copilot), including prompt counts, acceptance and rejection rates, and per-user activity. Tool dashboards satisfy DoIT AI Policy Section 7 monitoring and documentation requirements; no separate manual log is required during the pilot. Prompt-drift incidents are captured via the escalation path.

## Escalation Path

Routing: pilot team members escalate via the AI Transformation Lead, who routes to the Pilot Governance Lead. A written weekly status is submitted before each weekly Pilot Governance meeting. Incident reports flow within one hour of the triggering event. The triggers and decision authority below apply once escalated.

| Trigger | Who notifies | Who decides | Within |
| --- | --- | --- | --- |
| Data leak, PII in prompt, case data near-miss | Pilot team members to AI Transformation Lead to Pilot Governance Lead | CIO | 1 hour |
| Tool vendor breach or safety issue | AI Transformation Lead to Pilot Governance Lead | CIO and DoIT | 4 hours |
| Metric trends significantly wrong (greater than 20 percent decline) | AI Transformation Lead | Pilot Governance Lead to CIO | Weekly meeting |
| Pilot team resistance or morale issue | RTE and pilot team lead (scrum lead) to Engagement Director | Pilot Governance Lead and CIO | Next weekly |
| Scope creep request from pilot team | Pilot team to AI Transformation Lead | Pilot Governance Lead (CIO if outside authority) | Next weekly |

## Sign-off

| Role | Name | Signed | Date |
| --- | --- | --- | --- |
| Executive Sponsor | DCFS CIO |  |  |
| Interim AI Lead | DCFS designee |  |  |
| Pilot Governance Lead | DCFS designee - TBD |  |  |
| Engagement Director | Krasan |  |  |
| AI Transformation Lead | Krasan |  |  |

# Appendix A: Glossary of Terms and Acronyms

Appendix A lists the abbreviations and terms used within this document.

| Term | Definition |
| --- | --- |
| AI RMF | Artificial Intelligence Risk Management Framework, published by NIST (AI RMF 1.0) |
| AI Transformation Lead | Krasan role responsible for pilot operations, metrics collection, risk register, and coordination between pilot team and governance |
| CANTS | Child Abuse and Neglect Tracking System - DCFS data system with restricted access |
| CCWIS | Comprehensive Child Welfare Information System - federal standard and DCFS data platform |
| CIO | Chief Information Officer |
| DCFS | Illinois Department of Children and Family Services |
| DoIT | Illinois Department of Innovation and Technology |
| HITL | Human-In-The-Loop - every AI-generated artifact is reviewed and accepted by a qualified human before use |
| ILC | Illinois Connect - the DCFS case management platform |
| PI | Program Increment (SAFe) - a roughly 10-week delivery cycle |
| PII | Personally Identifiable Information |
| Phase B | Post-pilot DCFS AI Governance Team - full scale oversight beyond the pilot window |
| Pilot Governance Lead | DCFS designee chairing the weekly Pilot Governance meeting |
| SDLC | Software Development Life Cycle |